Design & Innovation Project (DIP)

Project Charter

LiDAR and camera fusion for better robot tracking under complex environment.

Project Group: E037

School of Electrical and Electronic Engineering

Academic Year 2024/25

Semester 1

| Date Prepared: | 04/09/2024 |
| --- | --- |

| Project Name: | LiDAR and camera fusion for better robot tracking under complex environment. |
| --- | --- |
| Project Supervisor: | Lin Zhiping |
| Project Manager: | Nguyen Khanh Nam |
| Treasurer: | Ravindran Ramalingam |

Project Purpose or Justification:

- Describe the reason or justification for the project being undertaken. - Project Purpose: - Definition: Our project aims to develop an advanced sensor system that fuses LiDAR and camera data to improve the accuracy and reliability of robot tracking in complex environments. This is to improve the accuracy of the data (e.g. avoid obstacles) by reducing the limitations of using each sensor alone and enhancing the strengths of each sensor when fused together. - Scope: Train a LiDAR and camera fusion model for multi-object tracking using the KITTI dataset - Training the Model: Develop and train a model that integrates LiDAR and camera data for improved tracking accuracy. - Testing: Rigorously test the model to ensure its performance and reliability. - Implementation: Deploy the trained model onto the robot provided by the lab. - Data Collection: Generate LiDAR and camera data in both indoor and outdoor environments. - Navigation Testing: Evaluate the robot's ability to navigate within a classroom environment using the collected data. - Justification: By training and testing the model with the KITTI dataset and deploying it on the lab robot, we will validate its performance and reliability. The project will demonstrate the model's effectiveness in real-world navigation scenarios.

Project Description:

Provide a summary-level description of the project. This section may include information on high-level products and project deliverables as well as the approach of the project. - Project Description: - Definition: Our objective is to improve multi-object tracking (MOT) techniques by integrating LIDAR’s 3D spatial depth data with camera 2D images to ensure accurate data alignment during sensor calibration. The project will include research, data collection, model training, and deployment on a robot platform. - Timeline: - Week 1-2: - Learn Python programming fundamentals and explore the PyTorch deep learning framework. - Week 3-4: - Review key academic papers on LiDAR-based, vision-based, and fusion-based multi-object tracking (MOT) - Run GitHub repositories related to MOT and test existing models with basic datasets to understand their architecture. - Week5-8: - Start data collection, capturing synchronized Lidar and camera data. - Labelling collected data for object detection. - Develop the pipeline for data preparation, data processing for training. - Week9-10: - Start model training. - Monitor model metrics and iterate on training with adjustments based on evaluation results. - Week11-13: - Implement trained MOT model on robot hardware system. - Prepare for DIP Competition. - Write final group project report.

High-level Project and Product Requirements:

- Define the high-level conditions or capabilities that must be met to satisfy the purpose of the project. - Describe the product features and functionality that must be present to meet needs and expectations. - Product feature: - LiDAR and camera fusion system - Definition: Integration of LiDAR and camera data for comprehensive environmental understanding - Requirement: Effective data fusion to provide unified environmental view - Real time processing: - Definition: Ability to process sensor data and operate system in real time. - Requirement: Minimize processing delay. - Object tracking accuracy: - Definition: Precision in identifying and tracking objects in the environment. - Requirement: High accuracy rates in detecting and tracking multiple objects - Robustness in complex environments (such as by varying obstacles). - Definition: Performance consistency in both dynamic and cluttered environments - Requirement: System must handle diverse and challenging conditions without performance degradation

Project Management plan:

This section should be developed based on information provided in the project management course. - Identify key innovations of the proposed project and the sources of opportunity. - Check if the objectives are specific, measurable, achievable, relevant, and time bound. - Plan for monitoring and control activities during project execution. - Measures to avoid over-spending (refer to reimbursement guideline https://entuedu.sharepoint.com/sites/Student/cs/eee/Shared%20Documents/Forms/AllItems.aspx?id=%2Fsites%2FStudent%2Fcs%2Feee%2FShared%20Documents%2FUndergraduate%2FFull%2DTime%2FCourse%20Information%2FDIP%2Freimbursement%2Epdf&parent=%2Fsites%2FStudent%2Fcs%2Feee%2FShared%20Documents%2FUndergraduate%2FFull%2DTime%2FCourse%20Information%2FDIP ) - Key innovations: - Using LiDAR and camera fusion system in multi-object tracking to improve accuracy in navigating complex environments as compared to existing systems. - SMART: - Specific: We are focusing specifically on LiDAR and camera integration for robot-tracking in complex environments. - Measurable: We will measure the success of our project by measuring the reduction of errors in our robot tracking (such as avoiding obstacles). - Achievable: As we are following closely with our timeline as mentioned under Project Description, our goals are achievable. - Relevant: Directly supports our objective of improving the performance of robot-tracking system. - Time-bound: We aim to implement our system by week 11. We will continually monitor and control our system to align with our goal.

Summary Budget:

- List the initial range of budget for the project. - Summary Budget - Total budget: $1000. - Planned purchase: - Item: GIGABYTE GeForce RTX 4070 SUPER AERO OC 12G Graphics Card - Price: $985 - Supplier: PC Themes Technology Pte Ltd - Next Step: Request formal quotation, Obtain approval from professor Name; Price; Quantity; Remarks. GIGABYTE GeForce RTX 4070 SUPER AERO OC 12G Graphics Card; $985; 1; from PC Themes Technology Pte Ltd.. Total Expenditure:; $985.

Initial High-Level Risks:

- List the general risks that might be expected to occur during the project and assess the probability and potential impacts. - Provide alternative solutions and mitigation plans. - High-Level Risks - Software challenges in Integration: - Issue: The integration of Camera vision and LiDAR is still in its infancy, and thus many software issues and bugs will present themselves. - Solution: By leveraging existing research papers, open-source implementations, and algorithms, we can predict and reduce the amount of software errors. - Safety Precaution: - Issue: As LiDAR (Light Detection and Ranging) makes use of lasers which pose an innate risk to eyesight - Solution: All personnel should adhere to safety rules, such as wearing safety eyewear when handling lasers.

| Summary Milestones | Target Date |
| --- | --- |
| - List significant events in the project. - These can include: decision points, gate reviews, completion of key deliverables, the beginning or completion of a project phase or product acceptance | Target completion date of the milestone |
| Basic skills, learn PyTorch and python. | Week 2 |
| Read lidar-based, vision-based and fusion MOT paper and run GitHub code. | Week 4 |
| Data collection and labeling | Week 8 |
| Model training | Week 10 |
| Implement robot | Week 11 |
| Complete report | Week 13 |

RACI Chart

| RACI Chart | Member |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Activity | Annabella Choo | Mindy | Jing Xuan | Nguyen Khanh Nam | Da Ruolin | Ravindran Ramalingam | Kyaw Tun Khine | Zhang Yifan | Nitheesh Sundaram |
| Learn basic coding skills (PyTorch, python) | R | R | R | R | R | R | R | R | R |
| Read MOT papers and run GitHub code | R | R | R | A, R | R | R | R | R | R |
| Data collection and labelling | R | R | R | R | C | A | C | C | C |
| Model training | C | C | C | A, C | R | R | R | A, R | R |
| Implement robot | R | R | R | R | R | R, C | A, R | R, C | R, C |
| Complete report | R, C | R, C | R, C | A, R | R | R | R | R | R |